AppGuard Backend — Status & Roadmap

Kya hogaya | Kaise test karein | Kya bacha hai | Antigravity prompts

# PART 1 — Jo Kaam Ho Gaya (Completed)

## Task 1 — Project Foundation

| File | Kya karta hai |
| --- | --- |
| db.ts | Firebase Admin singleton — Firestore + Auth expose karta hai |
| tsconfig.json | Node16 module resolution, src/**/* + routes/**/* include |
| router.ts | Auto-load routes, Firestore transactions, error handling |
| src/models/index.ts | Sab interfaces — User, Limit, Override, Device etc. |

Test kaise karein:

node index.js

Server start hona chahiye: [Server] Running on http://localhost:3000

## Task 2 — Authentication (Firebase Auth)

| File | Kya karta hai |
| --- | --- |
| AuthService.ts | signup, login (REST API), logout, resendVerification |
| AuthController.ts | HTTP handlers for auth routes |
| authRoutes.ts | 4 routes: signup, login, logout, resend-verification |

Test kaise karein:

Step 1 — Signup:

POST http://localhost:3000/api/auth/signup

Body: { "email": "test@gmail.com", "password": "Test1234!", "name": "Ali" }

Expected: { "success": true, "uid": "...", "verificationLink": "..." }

Step 2 — verificationLink browser mein kholo (email verify karega)

Step 3 — Login:

POST http://localhost:3000/api/auth/login

Body: { "email": "test@gmail.com", "password": "Test1234!" }

Expected: { "success": true, "idToken": "...", "plan": "free", "overrides_left": 3 }

IMPORTANT — .env mein yeh add karo:

FIREBASE_API_KEY=your_web_api_key_from_firebase_console

## Task 3 — App Time Limits

| File | Kya karta hai |
| --- | --- |
| LimitService.ts | createLimit, updateUsageTime, getLimitsForDevice, deleteLimit, resetDailyLimits |
| LimitController.ts | HTTP handlers for limit routes |
| limits_routes.ts | 5 routes: create, update-usage, get, delete, override |

Test kaise karein:

Step 1 — Limit banao (2 minute limit Instagram pe):

POST http://localhost:3000/api/limits/create

Body: { "user_id": "uid_from_login", "device_id": "my-phone-1",

"max_time_minutes": 2, "app_name": "com.instagram.android" }

Expected: { "data": { "id": "...", "is_blocked": false, "time_used_minutes": 0 } }

Step 2 — Usage add karo jab tak block na ho:

POST http://localhost:3000/api/limits/update-usage

Body: { "limit_id": "id_from_above", "minutes_to_add": 2 }

Expected: { "data": { "justBlocked": true } }  ← yeh aaye to limit kaam kar rahi hai!

## Task 4 — Override System

| File | Kya karta hai |
| --- | --- |
| OverrideService.ts | useOverride (deduct credit + unblock), payPerOverride, getOverrideHistory |

Test kaise karein:

Step 1 — Pehle limit block honi chahiye (Task 3 Step 2 se)

Step 2 — Override use karo:

POST http://localhost:3000/api/limits/override

Body: { "user_id": "...", "device_id": "my-phone-1", "limit_id": "..." }

Expected: { "data": { "overrides_left": 2, "message": "Override used. 2 override(s) remaining." } }

## Task 5 — User Management

| File | Kya karta hai |
| --- | --- |
| UserService.ts | getUser, createUser, updatePlan, updateOverridesLeft |

# PART 2 — Jo Bacha Hai (Remaining Tasks)

| # | Task | Priority | Files to Create |
| --- | --- | --- | --- |
| 1 | DeviceService — device register karna | HIGH — pehle yeh | DeviceService.ts, DeviceController.ts, deviceRoutes.ts |
| 2 | UsageService — app usage track karna per day | HIGH | UsageService.ts, UsageController.ts, usageRoutes.ts |
| 3 | CategoryService — app categories manage karna | MEDIUM | CategoryService.ts, CategoryController.ts, categoryRoutes.ts |
| 4 | PlanService — plan upgrade + override reset | MEDIUM | PlanService.ts, PlanController.ts, planRoutes.ts |
| 5 | Stripe Integration — payments $1.99 + plans | MEDIUM | StripeService.ts, StripeController.ts, stripeRoutes.ts |
| 6 | Daily Reset — midnight par sab limits reset | LOW | Cloud Function ya cron job |
| 7 | Realtime DB Sync — device ko live block signal | LOW | db.ts mein Realtime DB add |

# PART 3 — Antigravity Prompts (3 Parts Each)

Har task ke liye 3 part prompt do Antigravity ko — isse efficient results milte hain.

## Prompt Set 1 — DeviceService

Part 1 — Context do:

This is a Node.js + TypeScript backend. Rules: (1) "module": "Node16" in tsconfig — ALL relative imports need .js extension. (2) All services are CLASS-BASED receiving Context in constructor. Context = { req, res, db: DB, errorManager, admin }. Access Firestore via this.context.db.getFirestore(). (3) Models are in src/models/index.ts — import as "../models/index.js". (4) Controllers return data directly, never call res.json(). (5) Route files export default array of { path, method, controller, action, autoCommit }. Do NOT write any code yet. Just confirm you understand.

Part 2 — Task define karo:

Create src/services/DeviceService.ts as a class. Methods needed: (1) registerDevice(user_id, device_name, device_os) — saves to Firestore collection "devices", returns Device object. (2) getDevices(user_id) — returns all devices for a user. (3) updateLastActive(device_id) — updates last_active field to Date.now(). Device interface: { id, user_id, device_name, device_os, last_active, created_at }. Write only DeviceService.ts.

Part 3 — Controller + Routes:

Now create: (1) src/controllers/DeviceController.ts — class with Context constructor. Methods: registerDevice() reads from req.body, getDevices() reads user_id from req.params. (2) routes/deviceRoutes.ts — export default array with POST /api/devices/register (autoCommit:false) and GET /api/devices/:user_id (autoCommit:false). Follow exact same pattern as AuthController.ts and authRoutes.ts.

## Prompt Set 2 — UsageService

Part 1 — Context do:

Same project context as before. Node16 TypeScript, class-based services with Context, .js imports, models in src/models/index.ts. AppUsage interface: { id, user_id, device_id, app_name, category_id, date(YYYY-MM-DD), total_time_minutes, session_count, created_at, updated_at }. Do not write code yet.

Part 2 — Task define karo:

Create src/services/UsageService.ts as a class. Methods: (1) recordUsage(user_id, device_id, app_name, category_id, minutes) — if record exists for today, add to total_time_minutes and increment session_count. If not, create new. Use date as YYYY-MM-DD string. (2) getDailyUsage(user_id, device_id, date) — returns all AppUsage for that date. (3) getAppUsageHistory(user_id, app_name) — last 7 days usage for one app.

Part 3 — Controller + Routes:

Create UsageController.ts and usageRoutes.ts. Routes: POST /api/usage/record (body: user_id, device_id, app_name, category_id, minutes), GET /api/usage/daily/:user_id/:device_id/:date, GET /api/usage/history/:user_id/:app_name. All autoCommit:false.

## Prompt Set 3 — PlanService + Stripe

Part 1 — Context do:

Same Node16 TypeScript project. Plans: free(3 overrides,$0), medium(10 overrides,$4.99), pro(30 overrides,$9.99). Pay-per-override = $1.99 for 1 override. PLAN_CONFIG is in src/models/index.ts. Stripe package is installed. STRIPE_SECRET_KEY is in .env. Do not write code yet.

Part 2 — PlanService:

Create src/services/PlanService.ts. Methods: (1) upgradePlan(user_id, plan) — updates user plan and sets overrides_left from PLAN_CONFIG. (2) handlePlanPayment(user_id, plan, stripePaymentIntentId) — verify payment with Stripe then call upgradePlan. (3) handleSingleOverridePurchase(user_id) — verify $1.99 Stripe payment then add 1 to overrides_left.

Part 3 — Stripe Webhook:

Create StripeController.ts with handleWebhook() method. It receives Stripe webhook events. On payment_intent.succeeded: check metadata for type (plan_upgrade or single_override) and call appropriate PlanService method. Route: POST /api/stripe/webhook with raw body (not JSON parsed). Add to stripeRoutes.ts.

# Important Notes for All Tasks

- Har service file mein import paths mein .js extension zaroori hai (Node16 rule)

- Controllers class-based hone chahiye, Context constructor mein

- Route files routes/ folder mein honi chahiye — router auto-load karta hai

- autoCommit: true sirf wahan jahan multiple documents ek saath write hon

- Test karte waqt pehle signup karo, email verify karo, phir login karo — uid use karo sab requests mein